# MSCAST ERP — Implementation Report

Table of Contents

# MSCAST ERP - implementation report

Version 2.0 · 21 September 2026 · executive summary of what exists today and where it is.

## Headline

- All 97 requirements in MSCAST’s requirement document are implemented. Evidence per requirement: doc 03 (Requirements Traceability), ‘Full matrix’.

- 42 automated build checks. DEV: 40 pass, 2 warn, 0 fail. Live POC: the same. Full list: POC README, section ‘Build checks’.

- Six requirements rest on assumptions that MSCAST or the CA must confirm: doc 03, ‘Assumptions carried’. Each assumption is also written into the narration of the affected vouchers in the system.

## Where things are

| Live POC | https://mscast.carobar.net. MSCAST staff are trying it with their own logins. Nobody changes it without the owner’s say-so |
| --- | --- |
| DEV | https://mscastdev.carobar.net. Separate copy (own database, same image) with the full demo cast; used for demos, screenshots and development. Orange “DEV INSTANCE” banner |
| Repository | github.com/cb1-tech/mscast (held by the owner), release v0.9.0 |
| Installable app | mscast_erp in that repository: every MSCAST doctype, report, print format, workflow and control |
| Image | mscast/erpnext:v16-app, ERPNext/Frappe v16 |
| Build checks | seed/102_test_harness.py; how to run it: POC README |
| Fresh install | new-mscast-site.sh; must pass 19 system checks |
| Documents | In the ERP-MSCAST project and in ERP Plan\ (For MSCAST\ and Internal\; see ERP Plan\README.md) |

## What was built

### Accounting and statutory

| Item | What exists |
| --- | --- |
| Schedule III balance sheet | Statutory vertical format with note references; trade payables split MSME/other; advances shown gross. Balances to the rupee (₹1,79,02,695 both sides on the DEV data), nothing unclassified. Totals come from the ledger; presentation lines carry an explicit unclassified reconciling line so nothing can hide |
| Schedule III P&L | Revenue, changes in inventories and WIP, employee benefits, finance costs, depreciation, other expenses, current and deferred tax, EPS. Profit ties exactly to the ledger surplus. Expense filters are constrained by root_type. Opening stock is posted to 1910 Temporary Opening (₹24,74,400), not to an expense account |
| 2021 amendment disclosures | Trade receivable ageing, trade payable ageing split MSME/others, and the eleven prescribed ratios; immaterial denominators show n/a. Receivables are party-wise gross: debit-balance parties are receivables, credit-balance parties are advances |
| Notes to accounts | 25 notes: MSMED s.22 disclosure (note 6), related party (AS 18), contingent liabilities from the live bank guarantees, CWIP ageing, EPS basis, audit-trail note, and the Schedule III negative disclosures (no benami, no struck-off dealings, no crypto, CSR not applicable) |
| Tax provisions | Current tax ₹15,32,737 at 25.168% (s.115BAA) on profit before tax of ₹60,90,022; deferred tax: DTA on the gratuity provision (s.43B, allowed on payment) against DTL on the depreciation timing difference |
| Project WIP valuation | ₹26,70,766 carried; report shows the build-up: bought-out billed + material issued + engineering hours at ₹450/hr + 12% works overhead, less the cost of the billed portion |
| GST on closing inventory | Stock by warehouse with HSN, value, embedded ITC and the treatment note; stock at the job worker (ITC-04, one-year return rule) shown apart from stock on own premises |
| Share capital | ₹1,00,000 posted by opening entry and shown on the balance sheet. Shareholders held as unnamed Promoter A/B/C |
| Fixed assets | PPE opening entry ₹8,45,000, excluding the test bench, whose cost is in CWIP. Plant-and-machinery head exists; ₹6,05,000 reclassified to it from Software; asset categories point to it |
| Bank guarantees | Expiry dates set; the ABG expires 29 October 2026, so its 30-day expiry alert fires on 29 September 2026 |

### Operations

- Billing and dispatch schedule on the Project: 9 milestones across two projects with planned dispatch date, billing %, value, status and an action note for Procurement, plus a report.

- Payment receipt print with amount in words and the allocation table.

- Finance scaling report: order book and pipeline against scheduled collections, committed outflows, cash and the ₹2.5 Cr HDFC limit, with the projected 90-day headroom.

- Biometric attendance: a shift with auto-attendance; 72 punches from device MSCAST-DOOR-01 converted into Attendance, with an audit report reconciling punches to attendance (on DEV; deleted on the Live POC). The scheduled pull is off; attendance is entered by hand until it is enabled and proven.

### Controls

- Five workflows: PCC approval, purchase order approval, BRM certification, project kick-off, drawing release.

- Approval authority: a director approves PCCs, purchase orders and kick-offs, and certifies BRMs. A Purchase User sends a PO for approval; nobody holds both roles, so every PO passes through two people.

- Kick-off cannot be approved while the PO checklist is incomplete. A drawing cannot be released for manufacture unless the customer approved it; only a Projects Manager releases.

- BRM payment block: no certified BRM, no supplier payment, on Payment Entry and Journal Entry, for everyone. It sits in application code (mscast_erp.controls.brm_payment) and reads the same status field the BRM workflow drives. Per-supplier Exempt from BRM certification flag for utilities, rent and statutory bills. A BRM cannot be certified unless its four checks (qty, rate, inspection, delivery) are ticked.

- Known limitation: a director can create a BRM, certify it and mark it paid, alone (build check T6g). MSCAST decides: Q21 in doc 03.

- Users: DEV has 13 staff logins (12 named people plus the site administrator) with a documented approval matrix (doc 09, Role Cards). The site administrator holds System Manager only; a fresh install recreates the setup-wizard administrator with many roles, so cut it back at go-live (doc 08).

- Google Chat webhooks for transactions above ₹5 L: configured, disabled until MSCAST gives the space URL.

### Automation

- Overnight exception sweep at 06:00 IST: 16 rules.

- Morning mails: 08:30 IST daily summary, dispatch schedule and project MIS (to autoelectron.jp@gmail.com); 08:35 IST AI briefing (to waseemraj@mcast.co.in on the Live POC, by the owner’s decision). The briefing runs through a local model router on the build laptop, so the POC needs no Google Cloud project (decision D5); a server needs a hosted endpoint (a configuration change, not a build).

- Nightly job: Windows task “MSCAST nightly backup” at 02:30 JST runs the backup and all build checks and emails autoelectron.jp@gmail.com on failure. A watchdog at 09:00 IST emails if the nightly job has not run in 26 hours. Backup alerts are off on DEV.

## Rules that follow from how the system is built

- Deploy only from a tagged release, never a copied folder, and read the post-deploy verification output. Installing or upgrading the app overwrites configuration from the package (doc 08, Production Cutover Runbook).

- Three settings are outside the database and a restore does not carry them: encryption_key (restore-key.sh puts it back), server_script_enabled (bench-wide), host_name.

## Still outstanding

Nothing on the requirement list. The gap between the POC and production (Tally migration, hosting, open questions for MSCAST and the CA, parked items): doc 03, ‘What still stands between this and production’.

## Suggested first fifteen minutes

- Open MSCAST Balance Sheet (Schedule III) and confirm it balances.

- Open MSCAST Notes to Accounts; note 6 is the MSMED disclosure the auditor will ask for first.

- Open MSCAST Schedule III - Ratios and see which show n/a and why.

- Open a Purchase Order and see the approval workflow bar.

- Try to pay an uncertified supplier bill; the BRM block refuses it.

- Open a Drawing in Draft and try to release it for manufacture; the system does not offer it.

- Run the build checks: 42 checks, 40 pass, 2 expected warnings, 0 failures on DEV. Read what the two warnings say (T6e, T6g; Q20, Q21 in doc 03).

The full demo route: doc 12 (Demo Run-sheet).